Project Roadmap – GUI-Based A* Pathfinding Simulation in Python

Contents

1. Overview	2

2. Timeline and Milestones	3

2.1 Phase 1 – Week 1: Documentation and Proof of Concept	3

2.2 Phase 2 – Weeks 2–3: Final Product (GUI-Based Simulator)	4

2.3 Phase 3 – Before Final Exam: Poster and Presentation	5

3. Summary	7

Workload	7

Phase 1 – Project Documentation (No Code)	8

1) Adham Sobhy – Team Leader & Overall Structure	9

2) Yassin Farrag – Dijkstra & Bidirectional Search Documentation	9

3) Andrew Emad – Greedy Best-First Search & Heuristics Documentation	10

4) Belal Mohamed – BFS & DFS Documentation (Uninformed Baselines)	10

5) Ahmed Tamer – System Architecture, Pipeline & Future GUI Design (for documentation)	10

6) Mohamed Maged – Testing Strategy, Evaluation & Documentation Quality	11

Phase 2 – Project Implementation (Without GUI)	11

1) Adham Sobhy (23-101003) – Project Coordinator & A* / Integration Lead	12

2) Yassin Farrag (23-101019) – Dijkstra & Bidirectional Search Implementation	12

3) Andrew Emad (23-101092) – Greedy Best-First Search & Heuristic Functions	13

4) Belal Mohamed (23-101061) – BFS & DFS Implementation (Uninformed Baselines)	13

5) Ahmed Tamer (23-101116) – Main Program Structure & Pipeline Orchestration	14

6) Mohamed Maged (23-101293) – Testing, Evaluation & Code Quality	14

1) Adham Sobhy (23-101003) – Overall Integration & Final Documentation Lead	15

2) Yassin Farrag (23-101019) – Dijkstra & Bidirectional Visualization and Presentation	16

3) Andrew Emad (23-101092) – Heuristics, Greedy Best-First & Comparative Analysis	16

4) Belal Mohamed (23-101061) – BFS & DFS Visualization and Baseline Comparison	17

5) Ahmed Tamer (23-101116) – GUI Implementation & User Experience	17

6) Mohamed Maged (23-101293) – Final Testing, Evaluation & Presentation Quality	18

# 1. Overview

This roadmap outlines the planned phases, deliverables, and activities for the GUI-Based A* Pathfinding Simulation project. The work is structured around the official deadlines:

- Due in 1 week: Documentation and Proof of Concept(Almost Done)

- Due in 3 weeks: Final Product

- Before Final Exam: Poster and Presentation

Each phase includes specific tasks such as GUI implementation, work checking and reviewing, and testing, to ensure consistency and quality in the same formal style as the Proof of Concept and Technical Documentation.

# 2. Timeline and Milestones

## 2.1 Phase 1 – Week 1: Documentation and Proof of Concept

Deadline: 1 week from project start

Main Deliverables:

- Proof of Concept (PoC) Report

- Technical Documentation (Initial Version)

Planned Activities:

- Requirements Clarification and Planning

  - Finalize problem definition and project scope.

  - Confirm grid-based environment, start/goal configuration, and use of A* as the core algorithm.

- Initial Algorithm Design

  - Define data structures for nodes, grid cells, open set, and closed set.

  - Specify the heuristic function (e.g., Manhattan distance) and cost model.

- Minimal Prototype Implementation (Non-Final GUI)

  - Implement a basic version of the A* algorithm in Python.

  - Use a simple representation (e.g., console or very basic GUI) to verify algorithm correctness.

- Documentation and PoC Writing

  - Prepare the Proof of Concept document describing the problem, objectives, algorithm overview, and feasibility.

  - Prepare the Technical Documentation (draft) describing architecture, modules, and data structures.

- Work Checking, Reviewing, and Testing (Phase 1)

  - Manually test the prototype on small grids.

  - Review the PoC and documentation for clarity, correctness, and consistent style.

  - Ensure all group members understand the logic and can explain the documents.

## 2.2 Phase 2 – Weeks 2–3: Final Product (GUI-Based Simulator)

Deadline: 3 weeks from project start

Main Deliverable:

- Final Product: Fully working GUI-based A* Pathfinding Simulator

Planned Activities:

- GUI Design and Implementation

  - Design the layout of the graphical user interface (grid canvas, control panel, information panel).

  - Implement the grid visualization (drawing cells, start, goal, obstacles, explored nodes, path).

  - Add interactive features:

    - Setting start and goal positions.

    - Placing and removing obstacles by clicking.

    - Buttons for Start, Pause, Step, and Reset.

    - Dropdown for selecting heuristic type.

- Integration of A* Algorithm with GUI

  - Connect GUI controls to the A* algorithm (start, pause, step-wise execution).

  - Implement step-by-step visual updates to show frontier, explored nodes, and the final path.

  - Display performance metrics: total cost, number of expanded nodes, time, and steps.

- Code Refinement and Commenting

  - Clean up and structure the code into clear modules (e.g., main, grid, algorithms, gui).

  - Add clear comments explaining algorithm steps and GUI behavior so that all group members can follow.

- Work Checking, Reviewing, and Testing (Phase 2)

  - Test various scenarios:

    - Simple straight paths.

    - Mazes with obstacles.

    - No-path situations (goal blocked).

  - Fix bugs related to GUI behavior, algorithm integration, and performance.

  - Conduct group code reviews to verify:

    - Consistent naming and style.

    - Correct handling of user input and edge cases.

  - Update the Technical Documentation to reflect the final system design and implementation details.

## 2.3 Phase 3 – Before Final Exam: Poster and Presentation

Deadline: Before the final exam

Main Deliverables:

- Project Poster

- Oral Presentation (with demo)

Planned Activities:

- Poster Design and Content Preparation

  - Summarize key points:

    - Problem statement and motivation.

    - A* algorithm explanation (high-level).

    - System architecture (simple diagram of GUI + algorithm).

    - Screenshots of the GUI and example paths.

    - Main results and performance metrics.

  - Ensure the visual design is clean, readable, and aligned with course or university guidelines.

- Presentation Planning and Slide Creation

  - Prepare slides covering:

    - Introduction and objectives.

    - Short explanation of A*.

    - System design (modules and data flow).

    - Live or recorded demo of the GUI.

    - Conclusions and future work.

  - Assign speaking roles so that each group member clearly presents a part they understand well.

- Final Work Checking, Reviewing, and Testing (Phase 3)

  - Re-test the final product to ensure stability for the demo.

  - Rehearse the presentation and time the talk to stay within the allowed duration.

  - Review the poster and slides for consistency with the Proof of Concept and Technical Documentation.

  - Confirm that every group member can:

    - Explain the algorithm (g, h, f, and heuristics).

    - Describe the GUI implementation and user interactions.

    - Answer basic questions about testing and evaluation.

# 3. Summary

This roadmap ensures that the project progresses in structured phases:

- Week 1: Focus on understanding, planning, initial implementation, and producing Documentation + Proof of Concept.

- Weeks 2–3: Focus on full GUI implementation, integration, polishing, and delivering the Final Product.

- Before Final Exam: Focus on communication, including the Poster and Presentation, supported by a stable, well-tested application.

Throughout all phases, GUI implementation, work checking, reviewing, and testing are treated as essential, continuous activities to maintain the same quality level and formal style as in the Proof of Concept and Technical Documentation.

# Workload

Team Working Plan and Responsibilities

Team Leader:

- Adham Sobhy (23-101003)

Team Members:

- Adham Sobhy (23-101003)

- Yassin Farrag (23-101019)

- Andrew Emad (23-101092)

- Belal Mohamed (23-101061)

- Ahmed Tamer (23-101116)

- Mohamed Maged (23-101293)

Project Phases and Deadlines:

- Phase 1 – Project Documentation (No Code)

Canvas Deadline: 07 / 12 / 2025 – 11:59 PM

- Phase 2 – Project Implementation (Without GUI)

Canvas Deadline: 17 / 12 / 2025 – 11:59 PM

- Phase 3 – Final Project Submission

Canvas Deadline: 23 / 12 / 2025 – 11:59 PM

## Phase 1 – Project Documentation (No Code)

Goal:

Produce a complete documentation file that includes Abstract, Introduction, Problem Definition, Methodology, Full Project Pipeline, All Project Details, Algorithms to be used (at least 6 algorithms for 6 members), and a clear Team Working Plan showing who is responsible for each part.

Responsibilities:

### 1) Adham Sobhy – Team Leader & Overall Structure

- Lead and coordinate the entire documentation.

- Responsible sections:

- Abstract (final version and integration with the rest of the document).

- Overall Introduction (ensuring it matches the problem and goals).

- Final Problem Definition check (consistency with all algorithms and pipeline).

- Final Methodology and Full Project Pipeline structure (make sure they are complete and aligned with phases).

- Management tasks:

- Create and maintain the outline of the document.

- Assign and confirm work of each member.

- Ensure deadlines are respected and the final file is clean and coherent.

- Final review before submission on Canvas.

### 2) Yassin Farrag – Dijkstra & Bidirectional Search Documentation

- Focus: Cost-based optimal search without and with heuristics from both directions.

- Responsible sections/parts:

- Detailed description of Dijkstra’s algorithm:

- Why the team chose Dijkstra.

- How Dijkstra helps solve the problem (baseline optimal pathfinding without heuristics).

- Detailed description of Bidirectional Search:

- Why the team chose Bidirectional Search.

- How it helps reduce search time/space in suitable maps.

- Contribution to “Algorithms to be Used” section for these two algorithms.

- Contribution to “Full Project Pipeline” for how these algorithms plug into the pipeline.

### 3) Andrew Emad – Greedy Best-First Search & Heuristics Documentation

- Focus: Heuristic-driven, goal-directed but not necessarily optimal search.

- Responsible sections/parts:

- Detailed description of Greedy Best-First Search:

- Why the team chose Greedy Best-First.

- How it helps demonstrate fast but not always optimal search.

- Heuristics subsection:

- Explanation of Manhattan and Euclidean distance.

- Role of heuristics in A* and Greedy Best-First.

- Contribution to “Algorithms to be Used” section for Greedy Best-First and heuristic design.

- Short examples and conceptual diagrams (textual description) showing how heuristics affect search.

### 4) Belal Mohamed – BFS & DFS Documentation (Uninformed Baselines)

- Focus: Classic uninformed search algorithms as baselines.

- Responsible sections/parts:

- Detailed description of Breadth-First Search (BFS):

- Why BFS is used as a baseline.

- How BFS helps show shortest-path behavior in unweighted grids.

- Detailed description of Depth-First Search (DFS):

- Why DFS is included (contrast with BFS and other searches).

- How DFS highlights limitations for shortest-path problems.

- Contribution to “Algorithms to be Used” section for BFS and DFS:

- Why chosen.

- How they help solve or illustrate the problem.

- Contribution to “Full Project Pipeline” for where BFS/DFS fit.

### 5) Ahmed Tamer – System Architecture, Pipeline & Future GUI Design (for documentation)

- Focus: High-level system design and “how things connect”, plus GUI design for later phases.

- Phase 1 responsibilities:

- High-Level Architecture section (modules: main, grid, algorithms, future GUI).

- Detailed “Full Project Pipeline” section:

- From user input → algorithm selection → execution → results and comparison.

- GUI Design and Interaction (as documentation only, no code in this phase):

- Layout of grid, control panel, and metrics panel.

- How different algorithms will be visualized using colors and states.

- Ensure all project details are consistent (e.g., data structures, flow diagrams described in text).

### 6) Mohamed Maged – Testing Strategy, Evaluation & Documentation Quality

- Focus: Evaluation methodology and final quality of the written document.

- Phase 1 responsibilities:

- Testing and Validation plan:

- Types of test scenarios (simple path, mazes, no-path, algorithm comparisons).

- Evaluation criteria: optimality, number of expanded nodes, execution time, and visualization clarity.

- Results and Comparison Plan:

- Define how, in Phase 2 and 3, results will be reported and compared across algorithms.

- Documentation quality:

- Review all sections for clarity, consistency, and completeness.

- Check that every required item in the Phase 1 rubric is present.

- Check that each algorithm has:

- “Why we chose it” clearly written.

- “How it helps solve the problem” clearly written.

- Ensure formatting, headings, and numbering are consistent.

## Phase 2 – Project Implementation (Without GUI)

Canvas Deadline: 17 / 12 / 2025 – 11:59 PM

Goal:

Implement the complete project pipeline without a GUI, including all planned search algorithms, grid representation, input/output mechanisms, and basic performance measurements. Produce clean, organized, and well-structured code, along with initial results and comparisons between algorithms.

Responsibilities:

### 1) Adham Sobhy (23-101003) – Project Coordinator & A* / Integration Lead

- Role:

- Coordinate Phase 2 implementation tasks and ensure consistency across all algorithms.

- Lead implementation and integration of the A* algorithm.

- Responsibilities:

- Implement the A* search algorithm according to the Phase 1 design.

- Define a common interface for all algorithms (input: grid, start, goal; output: path, metrics).

- Integrate all algorithms into a unified main program structure.

- Review code contributions from team members for consistency and basic quality.

- Ensure that basic performance metrics (expanded nodes, path cost, execution time) are recorded.

### 2) Yassin Farrag (23-101019) – Dijkstra & Bidirectional Search Implementation

- Role:

- Implement and validate cost-based and bidirectional search methods.

- Responsibilities:

- Implement Dijkstra’s algorithm using the shared grid and data structures.

- Implement Bidirectional Search based on the documented design.

- Ensure both algorithms correctly handle different map configurations (simple, maze-like, no-path).

- Provide test cases and example inputs to compare Dijkstra and Bidirectional Search with A*.

- Document any implementation notes or assumptions to be used later in Phase 3 documentation.

### 3) Andrew Emad (23-101092) – Greedy Best-First Search & Heuristic Functions

- Role:

- Implement heuristic-based search without path-cost consideration and manage heuristic functions.

- Responsibilities:

- Implement Greedy Best-First Search, using the heuristic functions defined in Phase 1.

- Implement Manhattan and Euclidean heuristic functions in a reusable way (usable by A* and Greedy).

- Ensure correct selection of heuristics via simple configuration or function parameters.

- Help measure and log metrics related to heuristic-driven search (speed vs optimality).

- Share results and observations with the team for later inclusion in the final documentation.

### 4) Belal Mohamed (23-101061) – BFS & DFS Implementation (Uninformed Baselines)

- Role:

- Implement core uninformed search algorithms as baselines for comparison.

- Responsibilities:

- Implement Breadth-First Search (BFS) on the grid representation.

- Implement Depth-First Search (DFS) on the same grid.

- Create small command-line tests to run BFS and DFS on predefined example maps.

- Compare BFS/DFS behavior with A* and Dijkstra in terms of expanded nodes and path properties.

- Provide structured notes on these comparisons for future documentation and presentation.

### 5) Ahmed Tamer (23-101116) – Main Program Structure & Pipeline Orchestration

- Role:

- Design and implement the main non-GUI pipeline that ties everything together.

- Responsibilities:

- Implement the main entry point (e.g., a CLI menu or configuration-driven runner).

- Provide options to:

- Select algorithms.

- Load or generate grids.

- Run algorithms and display textual/logged results.

- Ensure the pipeline follows the “Full Project Pipeline” defined in Phase 1 (input → algorithm → output).

- Organize the project folder structure and modules so that GUI integration in Phase 3 is straightforward.

- Coordinate with all members to ensure their code integrates smoothly into the main pipeline.

### 6) Mohamed Maged (23-101293) – Testing, Evaluation & Code Quality

- Role:

- Lead systematic testing, evaluation, and basic performance analysis in the non-GUI stage.

- Responsibilities:

- Design and run test suites for all algorithms on:

- Simple direct paths.

- Maze-like obstacles.

- No-path scenarios.

- Collect metrics:

- Path existence and length (if any).

- Number of expanded nodes.

- Execution time for each algorithm.

- Organize results into tables or structured notes for later inclusion in the final report.

- Check code organization and basic documentation (comments where necessary, clear file structure).

- Report any inconsistencies or bugs back to the responsible implementers for fixing.

Phase 3 – Final Project Submission (GUI + Final Documentation + Presentation)

Canvas Deadline: 23 / 12 / 2025 – 11:59 PM

Goal:

Deliver a fully working pathfinding simulator with a graphical user interface, complete and polished documentation, and a clear PowerPoint presentation. Demonstrate all planned algorithms, show comparative results, and explain the educational value of the system.

Responsibilities:

### 1) Adham Sobhy (23-101003) – Overall Integration & Final Documentation Lead

- Role:

- Lead integration of algorithms with the GUI and coordinate all final deliverables.

- Responsibilities:

- Ensure that all search algorithms (A*, Dijkstra, Greedy Best-First, BFS, DFS, Bidirectional Search) are accessible and correctly functioning through the GUI.

- Oversee final polishing of the documentation:

- Abstract, Introduction, Problem Definition, Methodology, Full Pipeline, and Conclusions.

- Integrate experimental results and comparisons into the final document.

- Coordinate the structure of the PowerPoint presentation and assign slides to team members.

- Lead or co-lead the oral presentation (if required by the course).

### 2) Yassin Farrag (23-101019) – Dijkstra & Bidirectional Visualization and Presentation

- Role:

- Finalize integration and explanation of Dijkstra and Bidirectional Search in the GUI and slides.

- Responsibilities:

- Work with the GUI developer to:

- Properly visualize Dijkstra’s frontier, explored nodes, and final path.

- Visualize both directions of Bidirectional Search (e.g., different colors).

- Prepare presentation content and slides explaining:

- Dijkstra’s algorithm behavior and optimality.

- Benefits and constraints of Bidirectional Search.

- Provide example screenshots or recorded runs for these algorithms.

- Contribute text and figures to the final documentation sections describing these methods.

### 3) Andrew Emad (23-101092) – Heuristics, Greedy Best-First & Comparative Analysis

- Role:

- Highlight and document the role of heuristics and Greedy Best-First in the final system.

- Responsibilities:

- Ensure Greedy Best-First Search runs correctly in the GUI and visually demonstrates heuristic-driven exploration.

- Prepare slides and documentation content that explain:

- The difference between heuristic-only (Greedy) and heuristic + cost (A*).

- The effect of different heuristics (Manhattan vs Euclidean) on search behavior.

- Provide illustrative screenshots for different heuristic choices.

- Help build comparison tables (e.g., A* vs Greedy vs Dijkstra) in the report and slides.

### 4) Belal Mohamed (23-101061) – BFS & DFS Visualization and Baseline Comparison

- Role:

- Finalize BFS and DFS integration and show them as clear baselines for comparison.

- Responsibilities:

- Ensure BFS and DFS are correctly visualized in the GUI:

- BFS showing layer-by-layer expansion.

- DFS showing deep exploration paths.

- Prepare slides and documentation sections explaining:

- How BFS and DFS behave differently from the informed algorithms.

- Why they are valuable as teaching baselines.

- Provide screenshots and examples that clearly show their exploration patterns.

- Contribute to summary comparison tables (uninformed vs informed methods).

### 5) Ahmed Tamer (23-101116) – GUI Implementation & User Experience

- Role:

- Lead the design and implementation of the complete GUI and user interaction flow.

- Responsibilities:

- Implement and finalize:

- Grid drawing and color scheme for different cell states (start, goal, obstacle, frontier, explored, path).

- Control panel (Start, Pause, Step, Reset, Algorithm selector, Heuristic selector).

- Metrics display (path cost, expanded nodes, execution time, algorithm status).

- Optimize the user experience (clear labels, intuitive layout, appropriate speeds).

- Capture high-quality screenshots and, if needed, short demo clips for use in the final PPT and report.

- Work closely with all algorithm implementers to handle any last integration issues.

### 6) Mohamed Maged (23-101293) – Final Testing, Evaluation & Presentation Quality

- Role:

- Lead final system testing, evaluation reporting, and polishing of all written and visual materials.

- Responsibilities:

- Run comprehensive test scenarios on the full GUI-based system for all algorithms.

- Verify that:

- Algorithms produce correct/expected paths where possible.

- No-path cases are handled and clearly indicated in the GUI.

- Metrics shown in the GUI match internal expectations.

- Summarize final performance and comparison results for inclusion in:

- The final documentation (tables, short analysis paragraphs).

- The PowerPoint presentation (key findings, charts if applicable).

- Review and polish the entire documentation file for language, consistency, and completeness.

- Review the PPT for clarity, logical flow, and time management for the presentation.