Adham (Leader – hardest/most central: GUI architecture + integration + final correctness)

Part 0 — Foundation (everyone depends on this)

A0 – Freeze Phase 2 “Core API” + Integration Rules (Single Source of Truth)

- Define the official interfaces the GUI must call:

  - algorithms return: (path, cost, expanded_nodes, time_taken)

  - maps return:

Grid objects (from

grid/grid.py)

- Decide what is core vs GUI-only:

  - Core =

grid/,

algorithms/,

heuristics.py

  - GUI =

gui.py and optional GUI helpers

- Output:

  - 1-page “API + rules” note (can be in docs or README section)

- Everyone depends on A0.

A1 – Phase 3 Report & PPT “Master Template” (structure + slide outline)

- Set final report sections and PPT outline so others can plug content in.

- Output:

  - report skeleton headings (Word/PDF)

  - PPT skeleton (titles + slide list)

- Depends on A0.

Part 1 — GUI (central)

A2 – GUI Implementation (Main Owner)

- Implement/own

gui.py (Tkinter recommended).

- Must include:

  - map selection

  - algorithm selection

  - grid visualization (walls/start/goal)

  - path overlay if path exists

  - metrics panel (found/cost/expanded/time)

  - optional: “Run All” compare

- Output:

  - gui.py working

  - screenshots for documentation + PPT

- Depends on A0.

A3 – Final Integration Gate (Merge Owner)

- Ensure GUI calls core correctly and nothing breaks:

  - algorithms still run from console (

main.py)

  - report mode still works (report)

  - GUI runs with python gui.py

- Output:

  - final integrated folder ready to submit

- Depends on A2 + everyone’s changes.

Part 2 — Final submission owner

A4 – Final Technical Report Merge Owner

- Merge all members’ text + screenshots + results tables into one polished report.

- Output:

  - final PDF/Word

- Depends on B*/C*/D*/E*/F* deliverables.

A5 – Final QA + “Ready to Submit” checklist

- Final test pass on multiple machines (or at least “clean run”).

- Output:

  - “Submission checklist” completed (1 page)

- Depends on A3 + all deliverables.

Andrew (UX + visualization polish + heuristic options)

Part 1 — GUI feature enhancements (medium complexity)

B1 – GUI Heuristic Controls (Greedy options)

- Add GUI option to pick heuristic for Greedy:

  - Manhattan (default)

  - Euclidean (optional)

- If you prefer keeping core unchanged, implement as GUI-side selection that calls a wrapper.

- Output:

  - GUI dropdown / toggle working

  - note in documentation “Greedy uses h(n) only”

- Depends on A0 + A2 (or coordinate with Adham to merge safely).

B2 – UI/UX Polish Pack (makes it look “A+”)

- Improve GUI usability:

  - clear legend

  - consistent colors

  - readable metrics box

  - “Clear path” button

- Output:

  - UI polish PR + screenshots

- Depends on A2.

Ahmed (structure + packaging + “how to run” correctness)

Part 0 — Repo structure & submission packaging

C0 – Submission Folder & Structure Owner

- Ensure final deliverable folder contains:

  - main.py (console)

  - gui.py (GUI)

  - grid/,

algorithms/,

heuristics.py

  - README with correct run instructions

- Remove/avoid confusing clutter if needed (optional).

- Output:

  - final clean folder structure

  - updated README

- Depends on A0 + A3.

Part 1 — “How to Run” & Troubleshooting section (high-value for grading)

C1 – Run Instructions + Troubleshooting

- Write clear steps:

  - python main.py + report

  - python gui.py

  - common issues (python version, Tkinter availability)

- Output:

  - polished README + report appendix snippet

- Depends on A2 (GUI must exist).

Yassin (quality control + validation + consistency check)

Part 1 — Functional QA + correctness validation

D1 – Test Plan + Regression Suite (manual checklist)

- Create a test checklist that must pass:

  - Map simple + maze + no-path

  - algorithms all run

  - GUI no crash

  - correct “No Path” handling

- Output:

  - checklist document + “pass/fail” table

- Depends on A0.

D2 – Results Validation (numbers consistency)

- Verify that GUI results match console results:

  - cost, expanded nodes, found/no-found

- Output:

  - confirmation notes + any mismatch report

- Depends on A2 + existing Phase 2 core.

Belal (maps + “behavior demo” scenarios)

Part 1 — Add maps that demonstrate algorithm differences (for PPT + report strength)

E1 – Add 2 new “demonstration maps”

Create at least 2 maps where:

- Greedy returns longer path than A* (non-optimal case)

- DFS goes deep / behaves poorly compared to BFS (clear contrast) Output:

- map factory functions in

grid/grid.py

- map names added into GUI & console menu

- short notes: expected behavior Depends on A0 + A2 (coordinate with Adham for map list).

E2 – Map Documentation Snippets

- For each new map:

  - show grid layout

  - start/goal

  - what it demonstrates Output:

- 1–2 paragraphs + screenshot (for report & PPT) Depends on E1 + A2.

Mohamed (results tables + performance analysis + PPT owner)

Part 0 — Results pipeline owner (tables + summary)

F0 – Final Results Tables (3–5 maps, all algorithms)

- Use report mode to generate tables.

- Pick final 3–5 maps:

  - simple

  - maze

  - no-path

  - plus 1–2 contrast maps (from Belal E1) Output:

- final comparison tables ready for report Depends on A3 + E1 (if using new maps).

F1 – Analysis Paragraph + Bullet Insights (grading-critical)

- Write 5–8 bullet points tied to results:

  - optimality differences

  - expansions differences

  - DFS non-optimal demonstration

  - greedy non-optimal demonstration Output:

- final “Performance Analysis” section for report Depends on F0.

Part 1 — PPT Owner

F2 – PowerPoint Presentation (PPTX)

- Build PPT:

  - intro + problem

  - algorithms overview

  - GUI screenshots

  - results highlights

  - conclusion Output:

- final PPTX Depends on A2 screenshots + F0 tables + E2 map explanations.

Dependency Graph (start order)

Use this “who starts now” order:

- Adham A0 → A2 (GUI base)

- In parallel once A0 is defined:

  - Yassin D1 (test plan)

  - Mohamed F2 (PPT skeleton) + prep for results

  - Ahmed C0 (structure plan)

- After GUI base exists (A2):

  - Andrew B1/B2 (GUI enhancements)

  - Belal E1 (new maps + demonstration)

- After maps + GUI are stable:

  - Mohamed F0/F1 (final tables + analysis)

  - Adham A3/A4/A5 (final integration + report merge + QA)

  - Ahmed C1 (final run instructions)

Deliverables Checklist (owners)

- GUI app: Adham (A2) + Andrew (B2)

- Results tables + analysis: Mohamed (F0/F1)

- Maps demonstrating differences: Belal (E1/E2)

- Testing/verification sign-off: Yassin (D1/D2)

- Packaging + README/run instructions: Ahmed (C0/C1)

- Final report merge + final submission: Adham (A4/A5)

- PPTX: Mohamed (F2) (with screenshots from Adham/Andrew)